🗺 LYARI City-Based Local Discovery & Social Platform ▸ PHASE 0 — SIMPLIFIED FOUNDATION (Revised)

| Timeline 3 Weeks | Stack Expo + Node.js | Infra EC2 only (no Kong yet) | Target Map on TestFlight |
| --- | --- | --- | --- |

# What Changed & Why

The original Phase 0 plan was written for an experienced team. For a solo developer new to mobile, it packed too much into weeks 1–2 — Kong gateway config, Redis, BullMQ, Elasticsearch, Grafana, and Prometheus monitoring all before a single screen was built. That's infrastructure for 10,000 users before you have 10. These are the specific changes made:

| ❌ Removed from Phase 0 | ✅ Moved to |
| --- | --- |
| Kong API Gateway config | Phase 1 — add when services exist to route |
| Grafana + Prometheus monitoring | Phase 2 — monitor when there's traffic to monitor |
| Redis + BullMQ setup | Phase 1 — needed for feed fanout, not auth |
| Elasticsearch setup | Phase 1 — needed for search, not auth |
| All 6 microservices scaffolded | Phase 1 — only User Service needed in Phase 0 |
| Seed script (10 users, 30 places) | Phase 0 end — only after map + auth works |
| Neo4j social graph | Phase 1 — needed for follow graph, not auth |

⚠ The original architecture is still the target. Nothing has been cancelled. Phase 0 is just stripped to the minimum needed to get something on a real phone. Every removed item comes back in Phase 1 and Phase 2 exactly as designed.

# Phase 0 Goal — The Real Definition

One sentence: a working monorepo where auth flows end-to-end, the map loads with a blue dot, and a TestFlight build installs on a real iPhone. That's it. If you hit all three, Phase 0 is done.

| ✅ Phase 0 Deliverable | Done When |
| --- | --- |
| Monorepo scaffolded (mobile + User Service only) | yarn dev starts both without errors |
| Register + Login + Refresh endpoints live | Postman returns a JWT token |
| PostgreSQL schema + PostGIS migrations run | Tables exist, no migration errors |
| Map screen loads with blue dot on simulator | You can see the map on your screen |
| Login screen → map screen flow works on device | End-to-end auth on phone, not just Postman |
| TestFlight build installed on 1 real iPhone | Someone else can install and open the app |
| 10 founding users recruited (not built — people) | 10 real humans committed to use it at launch |

💡 The founding user row is not a typo. Recruiting 10 real humans who will use the app at launch is a Phase 0 task — not a Phase 3 marketing task. An empty map kills the product before the code ever gets a chance.

# Phase 0 Stack — Simplified on Purpose

The full architecture uses Kong, Redis, Elasticsearch, Neo4j, Go services, and Kafka. None of that is needed to prove the core loop works. Phase 0 uses the minimum viable stack:

| Layer | Phase 0 Choice | Why (not the full thing yet) |
| --- | --- | --- |
| Mobile | Expo SDK 52 + Expo Router | Same as final — no reason to simplify this |
| Map | react-native-maps + expo-location | Same as final — core feature, build it right |
| Backend | Node.js + Express + Prisma | User Service only — auth is all Phase 0 needs |
| Database | PostgreSQL + PostGIS (Docker) | Same as final DB — migrations set the schema |
| Cache | None yet | Redis comes in Phase 1 with feed fanout |
| Gateway | Express routes directly (no Kong) | Kong adds config overhead before services exist |
| Auth | JWT access + refresh tokens | Same as final — no shortcuts here |
| Deploy | EC2 t3.micro (~$10/month) | t3.medium when services multiply in Phase 1 |
| CI/CD | GitHub Actions → EC2 SSH deploy | Same pipeline, just simpler target |
| Mobile CI | EAS Build → TestFlight | Same as final — needed for real device testing |

# Monorepo Structure — Phase 0

Same structure as the master doc. Only the highlighted services are built in Phase 0. The rest are empty folders — scaffolded, committed, but not implemented yet. This keeps the repo honest about what's coming without faking progress.

lyari/ ├── apps/ │ └── mobile/ ← BUILD THIS in Phase 0 │ ├── app/ │ │ ├── (tabs)/ │ │ │ └── index.tsx ← Map Home (only tab in Phase 0) │ │ ├── auth/ │ │ │ ├── login.tsx ← Login screen │ │ │ └── signup.tsx ← Signup screen │ │ └── _layout.tsx │ ├── components/ │ ├── hooks/ │ ├── store/ ← Zustand (auth state only) │ └── app.json ├── services/ │ ├── user/ ← BUILD THIS in Phase 0 (auth only) │ │ ├── src/ │ │ │ ├── routes/auth.ts ← /register /login /refresh │ │ │ ├── middleware/jwt.ts │ │ │ ├── db/ │ │ │ │ ├── connection.ts │ │ │ │ └── migrations/001_init.sql │ │ │ └── index.ts │ │ └── package.json │ ├── place/ ← Empty folder, Phase 1 │ ├── feed/ ← Empty folder, Phase 1 │ ├── media/ ← Empty folder, Phase 1 │ ├── search/ ← Empty folder, Phase 1 │ └── notification/ ← Empty folder, Phase 1 ├── infra/ │ ├── docker-compose.yml ← Postgres only in Phase 0 │ ├── kong.yml ← Empty, Phase 1 │ └── prometheus.yml ← Empty, Phase 2 ├── .github/ │ └── workflows/ │ ├── deploy-backend.yml ← EC2 SSH deploy │ └── eas-build.yml ← TestFlight ├── package.json ← Yarn Workspaces root └── .env.example

# Local Dev — Docker Compose (Phase 0)

Phase 0 docker-compose runs one thing: PostgreSQL with PostGIS. That's all that's needed. Redis, Kong, and Elasticsearch are not in the compose file yet — they get added in Phase 1 when the services that need them are built.

# infra/docker-compose.yml — Phase 0 version: '3.8' services: postgres: image: postgis/postgis:16-3.4-alpine environment: POSTGRES_DB: lyari_dev POSTGRES_USER: lyari POSTGRES_PASSWORD: localpassword ports: ['5432:5432'] volumes: ['postgres_data:/var/lib/postgresql/data'] healthcheck: test: ['CMD-SHELL', 'pg_isready -U lyari'] interval: 10s timeout: 5s retries: 5 # Phase 1 will add: # redis: (feed cache + BullMQ) # kong: (API gateway + JWT enforcement) # elastic: (search service) volumes: postgres_data:

⚠ The original doc had Kong + Redis in the Phase 0 compose file. That's been removed. Kong config requires routes to exist first. Redis requires the feed fanout worker to exist first. Running them empty in Phase 0 adds config complexity with zero benefit.

# Database Schema — Migration 001

Same schema as designed. PostGIS is included from day one because geo indexes are hard to retrofit. Vibe scores are hardcoded to 0 in Phase 0 — the formula (likes×0.4 + comments×0.3 + shares×0.2 + recency×0.1) is implemented in Phase 1 once post interactions exist.

-- services/user/src/db/migrations/001_init.sql CREATE EXTENSION IF NOT EXISTS 'uuid-ossp'; CREATE EXTENSION IF NOT EXISTS postgis; -- Users CREATE TABLE users ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), username VARCHAR(30) UNIQUE NOT NULL, email VARCHAR(255) UNIQUE NOT NULL, phone VARCHAR(20) UNIQUE, password_hash TEXT NOT NULL, avatar_url TEXT, bio TEXT, district VARCHAR(100), is_verified BOOLEAN DEFAULT false, xp INT DEFAULT 0, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Refresh tokens CREATE TABLE refresh_tokens ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, token TEXT UNIQUE NOT NULL, expires_at TIMESTAMPTZ NOT NULL, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Posts (skeleton — interactions + vibe score wired in Phase 1) CREATE TABLE posts ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, content TEXT, location GEOGRAPHY(POINT, 4326), place_name VARCHAR(255), vibe_score INT DEFAULT 0, -- hardcoded 0, formula in Phase 1 city_id VARCHAR(50), -- multi-city ready from day 1 created_at TIMESTAMPTZ DEFAULT NOW() ); -- Geo index (PostGIS) — must exist before any geo queries CREATE INDEX idx_posts_location ON posts USING GIST(location); CREATE INDEX idx_posts_user_id ON posts(user_id); CREATE INDEX idx_posts_city ON posts(city_id); CREATE INDEX idx_refresh_tokens ON refresh_tokens(user_id);

# User Service — Auth Endpoints

Three endpoints. No Kong in front yet — Express handles routing directly. JWT middleware is the same as what Kong will enforce in Phase 1, so no auth logic changes when Kong is added.

services/user/src/routes/auth.ts

import { Router } from 'express'; import bcrypt from 'bcryptjs'; import jwt from 'jsonwebtoken'; import { pool } from '../db/connection'; const router = Router(); const JWT_SECRET = process.env.JWT_SECRET!; const REFRESH_SECRET = process.env.REFRESH_SECRET!; // POST /auth/register router.post('/register', async (req, res) => { try { const { username, email, password } = req.body; if (!username ¦¦ !email ¦¦ !password) return res.status(400).json({ error: 'All fields required' }); const hash = await bcrypt.hash(password, 12); const { rows } = await pool.query( `INSERT INTO users (username, email, password_hash) VALUES ($1, $2, $3) RETURNING id, username, email`, [username, email, hash] ); const tokens = issueTokens(rows[0].id); await saveRefreshToken(rows[0].id, tokens.refreshToken); res.status(201).json({ user: rows[0], ...tokens }); } catch (e: any) { if (e.code === '23505') return res.status(409).json({ error: 'Already exists' }); res.status(500).json({ error: 'Server error' }); } }); // POST /auth/login router.post('/login', async (req, res) => { const { email, password } = req.body; const { rows } = await pool.query('SELECT * FROM users WHERE email=$1', [email]); if (!rows[0] ¦¦ !await bcrypt.compare(password, rows[0].password_hash)) return res.status(401).json({ error: 'Invalid credentials' }); const tokens = issueTokens(rows[0].id); await saveRefreshToken(rows[0].id, tokens.refreshToken); res.json({ user: { id: rows[0].id, username: rows[0].username }, ...tokens }); }); // POST /auth/refresh router.post('/refresh', async (req, res) => { const { refreshToken } = req.body; const { rows } = await pool.query( 'SELECT * FROM refresh_tokens WHERE token=$1 AND expires_at > NOW()', [refreshToken] ); if (!rows[0]) return res.status(401).json({ error: 'Token expired or invalid' }); const payload = jwt.verify(refreshToken, REFRESH_SECRET) as any; const tokens = issueTokens(payload.userId); await pool.query('DELETE FROM refresh_tokens WHERE token=$1', [refreshToken]); await saveRefreshToken(payload.userId, tokens.refreshToken); res.json(tokens); }); function issueTokens(userId: string) { return { accessToken: jwt.sign({ userId }, JWT_SECRET, { expiresIn: '15m' }), refreshToken: jwt.sign({ userId }, REFRESH_SECRET, { expiresIn: '7d' }), }; } async function saveRefreshToken(userId: string, token: string) { const exp = new Date(Date.now() + 7*24*60*60*1000); await pool.query( 'INSERT INTO refresh_tokens (user_id, token, expires_at) VALUES ($1,$2,$3)', [userId, token, exp] ); } export default router;

# Mobile — Map Home Screen

The Map Home is the only tab built in Phase 0. The bottom sheet is present with filter chips but shows placeholder content — post cards come in Phase 1. The blue dot, location permission, and filter chips are live. The other 4 tabs (Explore, Post, Reels, Profile) are stub screens with a 'Coming Soon' message.

apps/mobile/app/(tabs)/index.tsx

import { View, Text, ScrollView, TouchableOpacity, StyleSheet } from 'react-native'; import MapView, { PROVIDER_GOOGLE } from 'react-native-maps'; import BottomSheet, { BottomSheetView } from '@gorhom/bottom-sheet'; import * as Location from 'expo-location'; import { useEffect, useRef, useState, useMemo } from 'react'; const CHIPS = ['🔥 Hot Now', '☕ Cafés', '🍔 Food', '🎉 Nightlife']; export default function MapHome() { const [coords, setCoords] = useState(null); const [activeChip, setActiveChip] = useState('🔥 Hot Now'); const sheetRef = useRef(null); const snapPoints = useMemo(() => ['30%', '80%'], []); useEffect(() => { (async () => { const { status } = await Location.requestForegroundPermissionsAsync(); if (status !== 'granted') return; const loc = await Location.getCurrentPositionAsync({}); setCoords(loc.coords); })(); }, []); return ( <View style={{ flex: 1 }}> <MapView provider={PROVIDER_GOOGLE} style={StyleSheet.absoluteFillObject} showsUserLocation={true} // Blue dot — Phase 0 followsUserLocation={true} initialRegion={{ latitude: coords?.latitude ?? 12.9716, longitude: coords?.longitude ?? 77.5946, latitudeDelta: 0.02, longitudeDelta: 0.02, }} /> <BottomSheet ref={sheetRef} snapPoints={snapPoints} index={0} backgroundStyle={{ borderRadius: 20 }}> <BottomSheetView style={{ flex: 1, paddingHorizontal: 16 }}> {/* Filter chips */} <ScrollView horizontal showsHorizontalScrollIndicator={false} style={{ marginBottom: 16 }}> {CHIPS.map(chip => ( <TouchableOpacity key={chip} style={[s.chip, activeChip===chip && s.chipOn]} onPress={() => setActiveChip(chip)}> <Text style={[s.chipTxt, activeChip===chip && s.chipTxtOn]}> {chip} </Text> </TouchableOpacity> ))} </ScrollView> {/* Post cards — Phase 1 */} <Text style={s.placeholder}> Vibe cards coming in Phase 1 👀 </Text> </BottomSheetView> </BottomSheet> </View> ); } const s = StyleSheet.create({ chip: { paddingHorizontal:14, paddingVertical:8, borderRadius:20, borderWidth:1, borderColor:'#DDD', marginRight:8, backgroundColor:'#F9F9F9' }, chipOn: { backgroundColor:'#1E3A5F', borderColor:'#1E3A5F' }, chipTxt: { fontSize:13, color:'#555555' }, chipTxtOn: { color:'#FFFFFF', fontWeight:'600' }, placeholder: { color:'#AAAAAA', textAlign:'center', marginTop:20, fontSize:14 }, });

# Deploy Pipeline

Two GitHub Actions workflows. Backend deploys to EC2 on every push to main that touches the user service. Mobile builds via EAS and submits to TestFlight.

.github/workflows/deploy-backend.yml

name: Deploy User Service to EC2 on: push: branches: [main] paths: ['services/user/**'] jobs: deploy: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - name: SSH Deploy uses: appleboy/ssh-action@v1 with: host: ${{ secrets.EC2_HOST }} username: ubuntu key: ${{ secrets.EC2_SSH_KEY }} script: ¦ cd /srv/lyari git pull origin main cd services/user yarn install --frozen-lockfile yarn build yarn migrate # runs 001_init.sql pm2 restart user-service ¦¦ pm2 start dist/index.js --name user-service

.github/workflows/eas-build.yml

name: EAS Build — TestFlight on: push: branches: [main] paths: ['apps/mobile/**'] jobs: build: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-node@v4 with: { node-version: '20' } - run: npm install -g eas-cli - run: yarn install --frozen-lockfile - run: eas build --platform ios --auto-submit --non-interactive working-directory: apps/mobile env: EXPO_TOKEN: ${{ secrets.EXPO_TOKEN }}

# Week-by-Week Execution

| Week | Focus | Exactly What You Build | Phase 0 Done When |
| --- | --- | --- | --- |
| Week 1 | Infra + Auth | Monorepo init, Yarn Workspaces, Docker Compose (Postgres only), 001_init.sql migrations, User Service with /register /login /refresh, Postman collection testing all 3 routes | curl /register returns a JWT token |
| Week 2 | Mobile + Map | Expo project init, react-native-maps integrated, blue dot on simulator, @gorhom/bottom-sheet with filter chips, Login + Signup screens, JWT stored in SecureStore, login → map flow working end-to-end on device | You log in on your phone and see the map |
| Week 3 | Deploy + TestFlight + Founders | EC2 t3.micro provisioned, GitHub Actions deploy pipeline live, EAS Build configured, first TestFlight build submitted and installed, recruit 10 founding users with a simple landing page or DMs | App installs on a friend's iPhone AND 10 humans say they'll use it |

## Quick Start — Day 1 Commands

# 1. Create monorepo mkdir lyari && cd lyari && git init echo '{"name":"lyari","private":true,"workspaces":["apps/*","services/*"]}' > package.json # 2. Create folder structure mkdir -p apps/mobile services/user services/place services/feed mkdir -p services/media services/search services/notification mkdir -p infra/.github/workflows # 3. Scaffold Expo app cd apps/mobile npx create-expo-app@latest . --template blank-typescript npx expo install react-native-maps expo-location @gorhom/bottom-sheet npx expo install expo-secure-store zustand @tanstack/react-query # 4. Start local Postgres cd ../../infra && docker compose up -d # 5. Run migrations cd ../services/user && yarn migrate # 6. Start both cd ../.. && yarn dev # 7. Set up EAS (do this once) cd apps/mobile && npx eas-cli init && npx eas-cli build:configure

# Environment Variables — Phase 0

# .env.example — only what Phase 0 actually uses # User Service DATABASE_URL=postgresql://lyari:localpassword@localhost:5432/lyari_dev JWT_SECRET=change_me_32_chars_minimum REFRESH_SECRET=change_me_32_chars_refresh PORT=3000 # Mobile EXPO_PUBLIC_API_URL=http://localhost:3000 EXPO_PUBLIC_GOOGLE_MAPS_KEY=your_google_maps_api_key # EC2 (GitHub Actions secret — not in .env file) # EC2_HOST, EC2_SSH_KEY, EXPO_TOKEN # Phase 1 will add: # REDIS_URL, ELASTICSEARCH_URL, KONG config # Phase 2 will add: # NEO4J_URI, AWS_S3_BUCKET, CLOUDFRONT_URL

# What's Intentionally Hardcoded in Phase 0

These are things that exist in the final design but are deliberately simplified or stubbed in Phase 0. Each one is listed with exactly when it gets built properly.

| Feature | Phase 0 State | Built Properly In |
| --- | --- | --- |
| Vibe score (likes×0.4 + comments×0.3…) | Hardcoded to 0 on all posts | Phase 1 — after post interactions exist |
| Feed / What's Vibing cards | Placeholder text in bottom sheet | Phase 1 — Redis feed fanout |
| Kong API Gateway JWT enforcement | Express JWT middleware only | Phase 1 — when 2+ services exist |
| Redis feed cache | Not installed | Phase 1 — feed fanout worker |
| Elasticsearch search | Not installed | Phase 1 — place search autocomplete |
| Explorer badges + XP | Column exists in DB, value = 0 | Phase 1 — post creation awards XP |
| Grafana + Prometheus | Not installed | Phase 2 — when traffic exists to monitor |
| Friend story circles | UI placeholder at top of sheet | Phase 1 — follow graph + Neo4j |
| Map pin animations (pulse) | No pins yet — blue dot only | Phase 1 — after posts with locations |
| Place Detail screen | Stub screen | Phase 2 — Explore + Elasticsearch |
| Go Place Service (10× geo perf) | Not scaffolded | Phase 1 — replaces Postgres geo queries |

# Key Risks — Phase 0 Specific

| Risk | Why It Matters | What To Do |
| --- | --- | --- |
| No founding users recruited | Empty map = no one stays = wasted Phase 1 | Recruit 10 humans in Week 3 before TestFlight |
| Google Maps API key not set up | Map screen shows grey tiles | Get key from Google Cloud Console day 1 |
| EC2 SSH deploy fails first time | Pipeline blocked, can't ship | Test SSH connection manually before setting up Actions |
| EAS build rejected by Apple | TestFlight delayed by days | Create Apple Developer account week 1, not week 3 |
| JWT secret too weak in prod | Security issue from day one | Generate a 32+ char random secret, never commit it |
| PostGIS extension missing on EC2 | Migration fails silently | Run CREATE EXTENSION test in local Postgres first |

Phase 0 Complete → Phase 1: Core MVP Map pins · Post creation · Feed cards · Kong gateway · Redis · Vibe scores · Profile